# Sprint Review/Status report

| Project: | Detection of Anomalies in Aerial Photographs Through Computational Image Analysis |  |  |
| --- | --- | --- | --- |
| From date: | 19.01.26 | To date: | 02.02.26 |

# Sprint Goal:

Create and deliver the pre-project plan.

Decide on an architecture.

Discuss necessary parts of the architecture.

Setup project planning tools.

Meet with stakeholders and get an understanding of the use cases and goal.

Write work contract

Sketch a mind map of the application

Look at main application framework alternatives

## Completed Tasks:

Issue 3: Write project plan

Issue 14: sketch mind map

Issue 2: Write work contract

Issue 4: Sign and deliver contract

Issue 1: Decide architecture for application (Issues are numbered per repo)

Issue 1(different repo): Look at programming language alternatives for application

## Incomplete Tasks:

Deciding on the architecture was partially completed. We knew how we wanted the application to look but we struggled with finding a known and established architecture that fit our description. We went through many iterations but still aren’t satisfied.

## Stakeholder Feedback:

Stakeholder was very satisfied with the work so far.  They had no complaint about the  wireframes. Stakeholder was concerned about machine learning and gave good input about how it should be used, or rather not used. Lots of analysis can be done on just pixels, they encouraged us to start with that and then do ML later. They thought the architecture was an interesting idea and had no complaints about either microservices or flutter/dart.

## Areas for Improvement:

Still early in the product development process for product improvement. We expect to identify more areas of improvement later in the product development.

## Next Sprint:

Finalize architecture choice.

Start writing on main report.

start working on wireframes.

Create KPIs for the application.

Decide on language for main application.

Decide preliminary modules.

## Sprint Goal:

- Our goal is to start getting the application appearance and design down on paper, so that we can iterate over it. We want to finish basic wireframes so that we have something to show to the employer and get feedback on. With the architecture, KPIs, framework/language and wireframes done, we could start working on the code for the application next sprint after.

## Tasks from the Product Backlog:

Finalize architecture choice.

Start writing on main report.

start working on wireframes.

Create KPIs for the application.

Decide on language for main application.

Decide preliminary modules.

Create main application

Implement modules

Implement ML to detect anomalies

Implement data reading