# Sprint Review/Status report

| Project: | Detection of Anomalies in Aerial Photographs Through Computational Image Analysis |  |  |
| --- | --- | --- | --- |
| From date: | 16.02.26 | To date: | 01.03.26 |

Sprint name: Medusa

# Sprint Goal:

The goal of the sprint was to start implementing the application. That is mostly laying a ground layer for the frontend of the application, which meant creating most of the pages from out wireframe. The focus on that part has been to create many components we now will be reused throughout and make sure that we implement a good structure for language and colour theme. A big part of the frontend of the application is displaying the huge images, so a goal is to start implementing it. On the backend the goal is to implement the conversion of SOSI files, and to start on the analysis of the images.

## Completed Tasks:

Issue #19: Welcome screen

Issue #20: Loading modal

Issue #21: feat: New project page

Issue #23: Anomaly classification bar

Issue #25: feat: Top bar

Issue #30: entity ProjectMetadata

Issue #31: entity: AnomalySet

Issue #43: feat: Settings page

Issue #46: Decide on structure for .arb files

Issue #51: Routing

Issue #55: feat: disable transition¨

Issue #56: refactor: standardise arb

Issue #57: feat: text size

Issue #58: feat semantic text components

Issue #64: feat: Confirm anomaly popup

Issue #74: Change the border rounding from 2 -> 5

Issue #77: feat: Themes – Elevated button

Issue #78: feat: Themes – Slider

Issue #79: feat: Themes – CircularProgressIndicator

Issue #80: feat: Themes – Text button theme

Issue #81: feat: Themes – Background theme

Issue #6: Implement a SOSI converter

Issue #7: Add a way to find contrast and colour issues with images

Issue #34: Setup l10n

## Incomplete Tasks:

Issue #1: Implement report generation module

Issue #2: Data ingest

Issue #67: feat: side by side

## Stakeholder Feedback:

<Collected feedback from stakeholders given during the sprint review meeting..>

## Areas for Improvement:

<Identified areas for improvement based on feedback and the team's own evaluation. Note: The focus here is on the product. Improvements in the team's internal processes are handled in the Sprint Retrospective>

## Next Sprint:

The main focus will be to create an MVP for the anomaly detection and tiler, where the basic features of the application should be present. That includes creating the basic frontend with all different with photo visualization (using photo tiles). A basic form for image analysis should detect the easiest anomalies and be able to create a report on those.

## Sprint Goal:

Finish the MVP of the anomaly detection and tiler

## Tasks from the Product Backlog:

<List/show the current re-prioritized backlog from which the next sprint will be planned. Do not list the entire backlog, only tasks for the next approximately 2 sprints. Detailed planning of the next sprint should be done after this report.>