# Sprint Review/Status report

| Project: | Detection of Anomalies in Aerial Photographs Through Computational Image Analysis |  |  |
| --- | --- | --- | --- |
| From date: | 19.01.26 | To date: | 02.02.26 |

<All text in green (style: “Hjelpetekst”) should be deleted.>

<Before the meeting with the client: fill out Sprint Goal, Completed Tasks, Incomplete Tasks, Areas for Improvement, and Next Sprint. After the meeting, fill out "Stakeholder Feedback" before the meeting with the supervisor.>

# Sprint Goal:

<Description of the sprint's goal and what the team aimed to achieve..>

Create and deliver the pre-project plan.

Decide on an architecture.

Discuss necessary parts of the architecture.

Setup project planning tools.

Meet with stakeholders and get an understanding of the use cases and goal.

Write work contract

Sketch a mind map of the application

Look at main application framework alternatives

## Completed Tasks:

<A list of tasks completed during the sprint, including any demos or presentations of finished products..>

Issue 3: Write project plan

Issue 14: sketch mind map

Issue 2: Write work contract

Issue 4: Sign and deliver contract

Issue 1: Decide architecture for application (Issues are numbered per repo)

Issue 1(different repo): Look at programming language alternatives for application

## Incomplete Tasks:

<An overview of tasks that were not completed, with explanations for why they were not finished.>

Deciding on the architecture was partially completed. We knew how we wanted the application to look but we struggled with finding a known and established architecture that fit our description. We went through many iterations but still aren’t satisfied.

## Stakeholder Feedback:

<Collected feedback from stakeholders given during the sprint review meeting..>

## Areas for Improvement:

<Identified areas for improvement based on feedback and the team's own evaluation. Note: The focus here is on the product. Improvements in the team's internal processes are handled in the Sprint Retrospective>

## Next Sprint:

<Planned actions and adjustments for the next sprint based on lessons learned from the current sprint.>

Finalize architecture choice.

Start writing on main report.

start working on wireframes.

Create KPIs for the application.

Decide on language for main application.

Decide preliminary modules.

## Sprint Goal:

<Description of the sprint's goal and what the team aims to achieve.>

- Our goal is to start getting the application appearance and design down on paper, so that we can iterate over it. We want to finish basic wireframes so that we have something to show to the employer and get feedback on. With the architecture, KPIs, framework/language and wireframes done, we could start working on the code for the application next sprint after.

## Tasks from the Product Backlog:

<List/show the current re-prioritized backlog from which the next sprint will be planned. Do not list the entire backlog, only tasks for the next approximately 2 sprints. Detailed planning of the next sprint should be done after this report.>

Finalize architecture choice.

Start writing on main report.

start working on wireframes.

Create KPIs for the application.

Decide on language for main application.

Decide preliminary modules.

Create main application

Implement modules

Implement ML to detect anomalies

Implement data reading