# Sprint Review/Status report

| Project: | Detection of Anomalies in Aerial Photographs Through Computational Image Analysis |  |  |
| --- | --- | --- | --- |
| From date: | 03.03.26 | To date: | 16.03.26 |

# Sprint Goal:

The goal was to complete the MVP tiler for frontend to display large tiff images. Continue implementing anomaly detection algorithms for RGB average overlap and water mask. Create and hold the English elevator pitch, as well as start on the implementation of basic gRPC communication.

## Completed Tasks:

- Connect overlap and RGB average

- Tileing (MVP V0.1.0)

- Water analysis

- Dark mode

- Create util for overlapping images

- CI pipeline for build

## Incomplete Tasks:

- Anomaly view

- Confidence level for connect overlap and RGB average

## Stakeholder Feedback:

## Areas for Improvement:

Still little work done on the documentation for the report.

## Next Sprint:

The goal for this sprint was to integrate the modules with each other. Before, each module worked independently. Along with that the anomaly detection ability of the application needed refinement.

## Tasks from the Product Backlog:

- Detection of artifacts in images/lines

- Adding conda-lock

- Detect anomalies in water mask

- Build and release v0.1

- Add CLI args to anomaly module

- Add gdal windows bundle

- Confidence level for connect overlap and RGB average