# Sprint Review/Status report

| Project: | SKAVL |  |  |
| --- | --- | --- | --- |
| From date: | 02.02.2026 | To date: | 16.02.2026 |

# Sprint Goal:

Create wireframes

Start writing on the main report

Decide on architecture

Find the best framework and language for the application

Justify framework choice in the report

Start work on coding the main application.

## Completed Tasks:

Found KPIs to rank applications

Performed analysis on frameworks

Wrote about 5-6k words on the main report

Wireframes roughly done

Github repos created

Main application outline created.

## Incomplete Tasks:

Justify framework choice in the report

- There’s lots of frameworks to choose from so it’s a lot of work. We 	underestimated how burnt out we would be from writing reports for a month.

Find sources for claims about frameworks

- Theres lots of sources for frameworks, we need to find reliable ones for use in the 	thesis report. Goes back to burn out, too much report writing.

## Stakeholder Feedback:

Because of sickness and time constraints we never managed to get a meeting with stakeholder. We will revisit these issues in the next sprint review.

## Areas for Improvement:

It is still very early in the development process for improvements, however, we did finalize all of the architecture questions and are finally satisfied we’ve found the correct one.

## Next Sprint:

Next sprint we expect to start coding, hopefully we will have the time and health to perform a proper sprint review and retrospective

## Sprint Goal:

The goal next sprint is to get well and truly started coding and getting a basic application with the look and feel we’re after. The design elements should be 80% finished at least, where colour, look, icons and similar has been determined. We want most of the application framework to be finished, so that its easy to add more in the coming sprints.

## Tasks from the Product Backlog:

Issue #19: Welcome screen

Issue #21: New project page

Issue #25: Top bar

Issue #43: Settings page

Issue #39: Adding localization

Issue #34: Setup localization

Issue #54: Theme