# Sprint Review/Status report

| Project: | Detection of Anomalies in Aerial Photographs Through Computational Image Analysis |  |  |
| --- | --- | --- | --- |
| From date: | 17.02.26 | To date: | 02.03.26 |

Sprint name: Medusa

# Sprint Goal:

The goal of the sprint was to start implementing the application. That is mostly laying a ground layer for the frontend of the application, which meant creating most of the pages from out wireframe. The focus on that part has been to create many components we now will be reused throughout and make sure that we implement a good structure for language and colour theme. A big part of the frontend of the application is displaying the huge images, so a goal is to start implementing it. On the backend the goal is to implement the conversion of SOSI files, and to start on the analysis of the images.

## Completed Tasks:

Create welcome screen

New project page

Top bar

Entities

Epic: I10n / l18n

SOSI converter

Setup pytest

Rudimentary anomaly detection

Routing

Epic: Theme

Setting page

## Incomplete Tasks:

Tiler - amount of work was not nearly as small as expected

## Stakeholder Feedback:

Due to sickness and scheduling issues, no stakeholders took place for this sprint. Progress will be presented at the next review.

## Areas for Improvement:

Tiler didn’t work as expected, it still needs a lot of work.

## Next Sprint:

The main focus will be to create an MVP for the anomaly detection and tiler, where the basic features of the application should be present. That includes creating the basic frontend with all different with photo visualization (using photo tiles). A basic form for image analysis should detect the easiest anomalies and be able to create a report on those.

## Sprint Goal:

Start working on the anomaly detection and refine the frontend.

## Tasks from the Product Backlog:

Issue #2:  Tiler

Issue #1: gRPC communication to SKAVL

Issue #12: Water analysis

Issue #11: image overlap

Issue #22: connect RGB analysis with overlap service