# Sprint Review/Status report

| Project: | SKAVL |  |  |
| --- | --- | --- | --- |
| From date: | 16.03 | To date: | 30.03 |

# Sprint Goal:

The goal for this sprint was to integrate the modules with each other. Before, each module worked independently. Along with that the anomaly detection ability of the application needed refinement.

## Completed Tasks:

Detection of artifacts in images/lines

Adding conda-lock

Detect anomalies in water mask

Build and release v0.1

Added CLI args to anomaly module

Added gdal windows bundle

## Incomplete Tasks:

gRPC integration

- There was quite a bit more work involved in making the integration work than expected. The integration was about 90% done by the end of the sprint, just needed some polish.

## Stakeholder Feedback:

Stakeholder was satisfied with the work, they had no real complaints.

## Areas for Improvement:

We were made aware during the meeting that its not certain that the images will contain geographic data, refactoring some parts of the code to compensate for that will be necessary.

## Next Sprint:

Increase awareness of assumptions, it was assumed that all images would be geotiff, which was false. What other assumptions have been made without considering it thoroughly?

## Sprint Goal:

Finish the MVP and present it to the shareholder.

## Tasks from the Product Backlog:

Create MVP

Project management

gRPC integration

Module orchestration

Continue writing on main report

Implement ML to detect anomalies