# Sprint Review/Status report

| Project: | SKAVL |  |  |
| --- | --- | --- | --- |
| From date: | 16.02 | To date: | 02.03 |

# Sprint Goal:

Our goal for this sprint was to start creating the main application and setup the architecture.

## Completed Tasks:

Create welcome screen

New project page

Top bar

Entities

Epic: I10n / l18n

SOSI converter

Setup pytest

Rudimentary anomaly detection

Routing

Epic: Theme

Setting page

## Incomplete Tasks:

Tiler

- Amount of work was not nearly as small as expected.

## Stakeholder Feedback:

Due to sickness and scheduling issues, no stakeholders took place for this sprint. Progress will be presented at the next review.

## Areas for Improvement:

Tiler didn’t work as expected, it still needs a lot of work.

## Sprint Goal:

Start working on the anomaly detection and refine the frontend.

## Tasks from the Product Backlog:

Issue #2:  Tiler

Issue #1: gRPC communication to SKAVL

Issue #12: Water analysis

Issue #11: image overlap

Issue #22: connect RGB analysis with overlap service