# Sprint Review/Status report

| Project: | Detection of Anomalies in Aerial Photographs Through Computational Image Analysis |  |  |
| --- | --- | --- | --- |
| From date: | 14.04.26 | To date: | 27.04.26 |

# Sprint Goal:

Try to finalise most of the coding of the project, to be able to give a cohesive and usable application. Focus will be on a progress report for feedback to the user of the anomaly detection, visualization of current anomaly, optimalization for algorithm for time and memory usage.

## Completed Tasks:

- Progress report “handshake”

- Added and tested confidence level score for line artefact

- Added logging

- Implemented l10n and i18n for report generation

- Free view remembers image positions

- Add highlighted image

- Fixed bugs:

  - Build smoketest failing due to new entrypoint

  - Confirm anomaly – text for non-anomaly

  - source_id is unique hash instead of filename

- Refactor:

  - Line number check

  - Fix enum type issues

- Thesis report:

  - Method – Organisation and technical aspects

## Incomplete Tasks:

- Graceful shutdown gRPC (tiler and anomaly)

- Bug: fix env, fix pyinstaller, fix build workflow

- Refactor: Important elements to remove from UI

- Report: Write in the chapters

  - Result

  - Discussion

  - Summary

  - Abstract

  - Preface

  - Social impact

  - Conclusion

## Stakeholder Feedback:

The stakeholders are pleased with the progress we have made so far. They have accepted that there will not be many more implementations of functionality, as the team needs to focus on writing the thesis report.

## Areas for Improvement:

Must prioritise working more on the thesis report and choose the most important features and bugfixes only the next sprint

## Next Sprint:

Have the primary focus be on working on the report. It should be 90% done by the next sprint, so that the Saleh/the supervisor has something to give feedback on.