# Sprint Review/Status report

| Project: | Detection of Anomalies in Aerial Photographs Through Computational Image Analysis |  |  |
| --- | --- | --- | --- |
| From date: | 28.04.26 | To date: | 11.05.26 |

# Sprint Goal:

Have the primary focus be on working on the report. It should be 90% done by the sprint, so that the Saleh/the supervisor has something to give feedback on. It should also be to take the most important bugs and features on the coding side and leave the less important ones for the very end of the project.

## Completed Tasks:

- Graceful shutdown gRPC (tiler and anomaly)

- Ports.json¨

- Connect report generation module to SKAVL

- Bug:

  - fix env

  - fix pyinstaller,

  - fix build workflow

  - Cursor is the wrong colour

- Refactor:

  - Important elements to remove from UI

  - Changes needed for the project overview page

- Wrote on the thesis reports in sections:

  - Result

  - Discussion

  - Summary

  - Abstract

  - Preface

  - Social impact

## Incomplete Tasks:

- Still quite a bit of sections missing on the thesis report

- Write conclusion

- Finish poster and presentation for graduation

## Stakeholder Feedback:

- Still happy with the result

- Wants us to present the application to Kartverket on the 29th of May

- They thought we had solved the task well, especially with such a vague problem.

## Areas for Improvement:

Has been a good sprint, will continue to work like this

## Next Sprint:

Finish the report, poster and presentation, as well as the last features, bugs and refactoring’s needed before the deadline.